1. Project Members:

* *Priyanshu Khandelwal*
* *Hong Min*
* *Jinjun Xiong*
* *Petr Novotny*

1. Accomplishments for the week -- and which team members participated/contributed

* *Went through the codebase for tensorflow agent.*
* *Learnt the basics for MLModelScope and IBM Z Mainframe.*
* *Created docker container on s390x machine for setting up the tensorflow agent.*
* *Installed some dependencies for the agent but development stuck due to violation of the container’s default storage limit (10GB).*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Completed: Get familiar with the project – Priyanshu Khandelwal –*

*1 May*

1. List of issues, problems, or concern(s)

* *Extend the storage limit for the docker container – Hong Min*
* *The binary file for Protobuf isn’t executing on IBM Z – Priyanshu Khandelwal*