1. Project Members:

* *Priyanshu Khandelwal*
* *Hong Min*
* *Jinjun Xiong*
* *Petr Novotny*

1. Accomplishments for the week -- and which team members participated/contributed

* *Resolved the issue of storage limit for docker containers.*
* *Cross compiled the protobuf binary for s390x and installed it on zLinux.*
* *Installed Tensorflow C library on zLinux using Bazel.*
* *Tested Go1.14.x, 1.13.x, 1.12.x, 1.11.x for the support of Tensorflow C library.*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *In Progress: Analyze the libraries that blocks the installation of Tensorflow agent on zLinux – Priyanshu Khandelwal – 22 May*

1. List of issues, problems, or concern(s)

* *Resolve the compilation errors in github.com/chewsky/math32 – Priyanshu Khandelwal*
* *Resolve the compilation errors in github.com/ianlancetaylor/cgosymbolizer – Priyanshu Khandelwal*