1. Project Members:

* *Priyanshu Khandelwal*
* *Hong Min*
* *Jinjun Xiong*
* *Petr Novotny*

1. Accomplishments for the week -- and which team members participated/contributed

* *Made a pull request to apache-incubator/mxnet (*[*Pull #18418*](https://github.com/apache/incubator-mxnet/pull/18418)*) to support s390x.*
* *Fixed the compilation errors in go-mxnet and installed it on zLinux.*
* *Fixed the compilation errors in MXNet agent and installed it on zLinux.*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Completed: Analyze the libraries that blocks the installation of MXNet agent on zLinux – Priyanshu Khandelwal – 12 June*
* *In Progress: Work on documenting the design, architecture for the project – Priyanshu Khandelwal – 19 June*

1. List of issues, problems, or concern(s)

* *Create a pull request to rai-project/go-mxnet containing the latest fixes – Priyanshu Khandelwal*
* *Create a pull request to rai-project/mxnet containing the latest fixes – Priyanshu Khandelwal*